Here is the complete step-by-step development roadmap for ECG-XAI, divided into 6 actionable phases. We will build, test, and verify each phase sequentially.

Phase 1: Environment Setup, Database & Authentication Engine

- Goal: Establish the foundational backend and database with hybrid authentication (Google OAuth 2.0 + Email OTP) and role-based access control.

- Key Tasks:

  - Initialize the project workspace structure (backend/ and frontend/).

  - Configure asynchronous MongoDB (Motor) connection with collections (users, otps, patients, ecg_records).

  - Set up TTL auto-expiring indices in MongoDB for 5-minute email OTP verification tokens.

  - Implement Google OAuth token verification and SMTP-based Email OTP dispatch.

  - Build JWT generation and verification middleware embedding role claims (doctor vs. patient).

  - Define custom FastAPI route dependencies to enforce doctor and patient access permissions.

Phase 2: RAG Vector Knowledge Base (Clinical Cardiology Books)

- Goal: Extract, chunk, embed, and store domain knowledge from your 3 textbooks (Chou's, Marriott's, Goldberger's) and the PTB-XL diagnostic statement dictionary into ChromaDB.

- Key Tasks:

  - Build a text-extraction pipeline for PDF chapters using PyPDF / PDFMiner.

  - Implement a semantic chunking strategy with target metadata tags:

    - source_book: Chou's (Electrophysiology criteria), Marriott's (Coronary territories/vectors), or Goldberger's (Plain-language clinical concepts).

    - target_audience: DOCTOR (technical electrophysiology) vs. PATIENT (triage and action timelines).

    - urgency_level: CRITICAL_EMERGENCY, URGENT_REVIEW, or ROUTINE.

  - Ingest PTB-XL scp_statements.csv into the vector store to ground diagnostic acronyms into clinical terminology.

  - Write retrieval test queries to ensure accurate guideline citation and clear emergency timeframes.

Phase 3: Signal Conditioning & PyTorch Concept Bottleneck Inference Engine

- Goal: Build the digital signal processing pipeline and the Dual-Stream Concept Bottleneck Model using PTB-XL's records500 dataset.

- Key Tasks:

  - Implement a 0.5–45 Hz zero-phase 2nd-order Butterworth bandpass filter and instance-wise Z-score normalization.

  - Create the dual-stream tensor splitter:

    - Stream A: 10-second continuous 12-lead strip (12×5000).

    - Stream B: R-peak centered 1.2-second median beat (12×512).

  - Construct the PyTorch model architecture: 1D dilated convolutions (macro-rhythm) + SE-ResNet blocks (micro-morphology) + Concept Bottleneck Layer + linear classification head.

  - Implement offline concept label extraction (heart rate, PR interval, QRS duration, QTc, and lead-wise ST elevations in mm).

  - Build the inference service wrapper that takes a 12-lead signal and returns calibrated concepts, diagnostic probabilities, and linear attributions.

Phase 4: Longitudinal Trajectory & Dual-Role Report Generation

- Goal: Implement the physiological drift calculator (ΔC) and connect the RAG system to generate customized doctor reports and patient triage cards.

- Key Tasks:

  - Build the ΔC engine that compares a patient's current recording with their past records:

ΔC=Ccurrent-Cprevious

  - Implement trajectory classification rules: SIGNIFICANT_IMPROVEMENT, STABLE, or CRITICAL_DETERIORATION.

  - Build the Doctor Report Generator: merges concept values, linear attributions, and retrieved passages from Chou's and Marriott's with ACC/AHA citations.

  - Build the Patient Triage Generator: translates findings into clear language and determines the urgency timeframe (immediate emergency vs. visit within 24–48 hours vs. routine checkup).

Phase 5: 3D Cardiac Viewer & Canvas Waveform Engine (Frontend)

- Goal: Develop responsive, high-performance visualization components matching the Dark Teal / Cyan / Terracotta color scheme.

- Key Tasks:

  - Set up React (Vite) with Tailwind CSS tokens (#003135, #024950, #0FA4AF, #AFDDE5, #964734).

  - Build the lightweight 3D heart preview on the Homepage using React Three Fiber.

  - Build the dual-viewport 3D Cardiac Viewer component (CardiacViewer3D.jsx):

    - Loads heart_3d_-_organ.glb with double-sided rendering.

    - Synchronizes Viewport A (external epicardium) and Viewport B (internal cutaway chambers).

    - Injects custom GLSL distance-falloff fragment shaders to illuminate active ischemic coordinates in terracotta red (#964734).

  - Build the 12-lead interactive canvas component with millimeter grid overlays, pan, zoom, and caliper placement.

Phase 6: Portal Implementation, Profile Modules & End-to-End Integration

- Goal: Construct all role-guarded user interfaces, connect frontend stores to backend APIs, and verify end-to-end user workflows.

- Key Tasks:

  - Build Public Pages:

    - Home (/): Hero section with interactive 3D heart, value proposition cards, and professional footer with contact info (no author names).

    - About (/about): Detailed clinical background, methodology, and PTB-XL benchmark summary.

    - Auth (/login & /verify-otp): Google Sign-In and Email OTP interface.

  - Build Patient Portal:

    - Diagnosis (/diagnosis): Latest test status, color-coded triage alert banner, and plain-language summary.

    - History (/history): Chronological timeline of reports with responsive "How is the patient doing now?" progress analysis.

    - Profile (/profile): Personal demographics, assigned doctor details, and contact settings.

  - Build Doctor Workstation:

    - Diagnosis (/doctor/diagnosis): Patient selector, 12-lead waveforms, dual-viewport 3D heart, concept telemetry, and technical report with book citations.

    - Patients (/doctor/patients): Searchable patient directory, registration modal, and longitudinal history inspection.

    - Profile (/profile): Qualifications, degrees, medical license details, and certificate uploads.

  - Perform end-to-end testing across login, prediction, and serial trajectory flows.

Let's begin with Phase 1: Environment Setup, Database & Authentication Engine. We will set up the backend structure, MongoDB models, and the hybrid Google OAuth + Email OTP authentication service.